Jericho — Live Plan Evaluation

Operation Endgame

View date: 2026-05-31  •  Lifecycle: schedule_applied  •  Horizon mode: full_horizon

Extracted: Mon 2026-06-01 01:33 UTC

# 1. Plan overview

Plan ID: masterplan-2b657ad0-988e-4cc6-bb1e-5ffd359bbf3c

Status: draft

Horizon: 2026-05-19 → 2031-05-19  (60 months)

Full-horizon end day key: 2031-05-19

Official start: 2026-05-19

Schedule applied:

Controllability class: semi_controllable

Terminal target class: market_dependent

Goal architecture: integrated_master_plan

Execution model: multi_lane_portfolio

Primary lane: product

## North-star outcome

Build an active scaling ecosystem with validated product, creative, media, operations, revenue, capital, institution, and civic pathways through the 2031 strategic horizon.

## Core mission

Coordinate Operation Endgame as a 5-year multi-lane master plan across product, creative, media, operations, revenue, capital, institution, and civic pathways.

## Outcome target

(none)

## Success standard

Build an active scaling ecosystem with validated product, creative, media, operations, revenue, capital, institution, and civic pathways through the 2031 strategic horizon.

## Plan summary

Coordinate Operation Endgame as a 5-year multi-lane master plan across product, creative, media, operations, revenue, capital, institution, and civic pathways.

## Controllable success signals

product deployment

revenue architecture

audience leverage

operating cadence

brand proof

credible continuation path

strategic partnerships or capital path

## Externally-mediated targets

Build an active scaling ecosystem with validated product, creative, media, operations, revenue, capital, institution, and civic pathways through the 2031 strategic horizon.

## Non-negotiables

Ownership, execution discipline, and mission continuity cannot slip.

## Anchors

{"id": "anchor-foundation-review", "date": "2026-06-15", "label": "Foundation substrate review", "isFixed": true, "affectedLaneIds": [], "priority": 0}

{"id": "anchor-oct17-album-drop", "date": "2026-10-17", "label": "October 17 album drop", "isFixed": true, "affectedLaneIds": [], "priority": 1}

{"id": "anchor-p2-gate", "date": "2028-06-15", "label": "P2 operating-system review gate", "isFixed": true, "affectedLaneIds": [], "priority": 2}

{"id": "anchor-terminal-review", "date": "2031-05-19", "label": "2031 terminal review", "isFixed": true, "affectedLaneIds": [], "priority": 3}

## Quality gate (applied)

Policy: BALANCED

Score: 20

• deadlineRisk: 0

• milestoneRisk: 0

• dependencyRisk: 0

• contextSwitching: 0

• loadSmoothness: 10

• deferralPenalty: 0

# 2. Lanes

8 lanes configured. Each lane is a parallel workstream.

| Lane | Domain | Role | Activation | Stage |
| --- | --- | --- | --- | --- |
| Operation Endgame product platform | product | revenue-engine | active | in-development |
| Operation Endgame album release engine | creative | proof-artifact | active | ready-to-launch |
| Operation Endgame media narrative pipeline | media | audience-engine | active | pilot-running |
| Operation Endgame brand and operations system | brand | operating-system | active | active |
| Operation Endgame runway bridge | income | runway-protection | active | earning |
| Operation Endgame capital stack | capital | asset-path | incubating | blocked-by-capital |
| Operation Endgame institution design | institution | institution-builder | incubating | conceptual |
| Operation Endgame civic coalition path | civic | district-builder | incubating | conceptual |

### Operation Endgame product platform

Product lane is active and building the platform, onboarding path, and proof substrate.

Domain / role: product / revenue-engine

Activation: active

Assessed stage: in-development

Priority score: 0

Milestone count: 9

### Operation Endgame album release engine

Creative lane is active and anchored to the October 17 album drop proof event.

Domain / role: creative / proof-artifact

Activation: active

Assessed stage: ready-to-launch

Priority score: 0

Milestone count: 10

### Operation Endgame media narrative pipeline

Media lane is active and translating strategic proof into repeatable audience narrative.

Domain / role: media / audience-engine

Activation: active

Assessed stage: pilot-running

Priority score: 0

Milestone count: 4

### Operation Endgame brand and operations system

Brand and operations lane is active and stabilizing the execution system around the mission.

Domain / role: brand / operating-system

Activation: active

Assessed stage: active

Priority score: 0

Milestone count: 4

### Operation Endgame runway bridge

Income lane is active and protecting runway while the larger ecosystem compounds.

Domain / role: income / runway-protection

Activation: active

Assessed stage: earning

Priority score: 0

Milestone count: 3

### Operation Endgame capital stack

Capital lane is incubating until current proof and revenue support direct expansion.

Domain / role: capital / asset-path

Activation: incubating

Assessed stage: blocked-by-capital

Priority score: 0

Milestone count: 3

### Operation Endgame institution design

Institution lane is incubating until the operating model has stronger proof and repeatability.

Domain / role: institution / institution-builder

Activation: incubating

Assessed stage: conceptual

Priority score: 0

Milestone count: 3

### Operation Endgame civic coalition path

Civic lane is incubating until credibility, capital, and local proof are sufficient.

Domain / role: civic / district-builder

Activation: incubating

Assessed stage: conceptual

Priority score: 0

Milestone count: 3

# 3. Milestones (sorted by target date)

39 milestones across 8 lanes.

| Target date | Lane | Milestone | Type | Flex |
| --- | --- | --- | --- | --- |
| 2026-06-09 | Operation Endgame brand and op | Repositioning complete | checkpoint | low |
| 2026-06-09 | Operation Endgame capital stac | Capital path defined | checkpoint | low |
| 2026-06-16 | Operation Endgame institution | Institution model defined | checkpoint | low |
| 2026-06-16 | Operation Endgame civic coalit | District thesis documented | checkpoint | low |
| 2026-07-14 | Operation Endgame runway bridg | First revenue event | gate | none |
| 2026-07-14 | Operation Endgame capital stac | Real-estate or asset thesis validated | checkpoint | high |
| 2026-07-14 | Operation Endgame civic coalit | Stakeholder map created | checkpoint | high |
| 2026-07-28 | Operation Endgame brand and op | Growth milestone | checkpoint | high |
| 2026-07-28 | Operation Endgame institution | Requirements and compliance mapped | checkpoint | low |
| 2026-09-08 | Operation Endgame runway bridg | Recurring pipeline established | checkpoint | high |
| 2026-09-08 | Operation Endgame capital stac | First capital-ready opportunity selected | gate | high |
| 2026-09-08 | Operation Endgame civic coalit | First civic opportunity framed | checkpoint | high |
| 2026-09-22 | Operation Endgame institution | Pilot or founding path selected | gate | high |
| 2027-05-15 | Operation Endgame product plat | Validate repeatable conversion path | checkpoint | medium |
| 2027-09-15 | Operation Endgame brand and op | Establish operating cadence dashboard | checkpoint | medium |
| 2027-12-15 | Operation Endgame runway bridg | Prove revenue conversion architecture | checkpoint | medium |
| 2028-03-15 | Operation Endgame media narrat | Widen channel distribution loop | checkpoint | medium |
| 2028-05-15 | Operation Endgame brand and op | Stabilize cross-lane execution loop | checkpoint | medium |
| 2030-12-16 | Operation Endgame album releas | Upload and prepare release files for distribution | checkpoint | low |
| 2030-12-30 | Operation Endgame album releas | Distribution submitted | gate | none |
| 2031-01-13 | Operation Endgame product plat | Core feature set locked | checkpoint | low |
| 2031-01-13 | Operation Endgame album releas | Artwork finalized | checkpoint | low |
| 2031-02-10 | Operation Endgame product plat | Feature freeze | checkpoint | low |
| 2031-02-10 | Operation Endgame album releas | Press and playlist outreach begins | checkpoint | high |
| 2031-03-10 | Operation Endgame product plat | Internal test complete | checkpoint | low |
| 2031-03-10 | Operation Endgame album releas | Pre-release single 1 | checkpoint | high |
| 2031-03-24 | Operation Endgame product plat | Closed beta | checkpoint | high |
| 2031-03-24 | Operation Endgame album releas | Content creation sprint begins | checkpoint | high |
| 2031-03-24 | Operation Endgame media narrat | Produce and publish first episode | checkpoint | high |
| 2031-04-07 | Operation Endgame product plat | Landing page and pricing live | checkpoint | high |
| 2031-04-07 | Operation Endgame album releas | Pre-release single 2 | checkpoint | high |
| 2031-04-07 | Operation Endgame media narrat | Publish channel to distribution | checkpoint | low |
| 2031-04-21 | Operation Endgame product plat | App store submitted | gate | none |
| 2031-04-21 | Operation Endgame album releas | Final promo push begins | checkpoint | low |
| 2031-04-21 | Operation Endgame media narrat | Execute pre-launch promo campaign | checkpoint | high |
| 2031-05-05 | Operation Endgame product plat | Pre-launch waitlist activation | checkpoint | high |
| 2031-05-12 | Operation Endgame album releas | Release-week campaign activated | checkpoint | low |
| 2031-05-19 | Operation Endgame product plat | Launch Operation Endgame product platform | anchor | none |
| 2031-05-19 | Operation Endgame album releas | Release Operation Endgame album release engine | anchor | none |

## Milestone miss consequences

2026-06-09 — Capital path defined: Capital timing stays ambiguous and blocks downstream expansion.

2026-06-16 — Institution model defined: Education lane lacks a credible starting shape.

2026-06-16 — District thesis documented: Civic lane remains vision-only.

2026-07-14 — First revenue event: Income constraint — revenue required within 60 days.

2026-09-08 — First capital-ready opportunity selected: Expansion remains abstract without a specific asset path.

2026-09-22 — Pilot or founding path selected: Institution lane cannot move into execution.

2027-05-15 — Validate repeatable conversion path: P2 cannot scale product acquisition without a repeatable conversion path.

2027-09-15 — Establish operating cadence dashboard: Execution system remains reactive without a stable operating cadence.

2027-12-15 — Prove revenue conversion architecture: Revenue bridge stays provisional without a tested conversion architecture.

2028-03-15 — Widen channel distribution loop: Audience growth remains narrow without a widened distribution loop.

2028-05-15 — Stabilize cross-lane execution loop: P2 review gate cannot pass without a stable cross-lane execution loop.

2030-12-16 — Upload and prepare release files for distribution: Files must be clean and tagged before submission.

2030-12-30 — Distribution submitted: DSPs require lead time — missing this collapses the release date.

2031-01-13 — Core feature set locked: Scope must be locked before QA can begin.

2031-01-13 — Artwork finalized: Distribution cannot be submitted without approved artwork.

2031-02-10 — Feature freeze: Scope creep past this point delays launch.

2031-02-10 — Press and playlist outreach begins: Playlist consideration requires 4–6 weeks lead time.

2031-03-24 — Content creation sprint begins: Social and promotional assets must be built before promo window.

2031-04-07 — Landing page and pricing live: Pre-launch waitlist and pricing must be up before submission.

2031-04-21 — App store submitted: Review windows are fixed; missing this kills the launch date.

2031-04-21 — Final promo push begins: Reduces awareness window before release.

2031-05-12 — Release-week campaign activated: Coordinated release-week push is highest-leverage day-of window.

2031-05-19 — Launch Operation Endgame product platform: Hard date.

2031-05-19 — Release Operation Endgame album release engine: Hard date — all lanes cascade from this.

# 4. Scheduled blocks (chronological)

24 blocks scheduled, 1335 minutes total (22.2 hours). Range: 2026-05-01 → 2026-06-09.

| Start (UTC) | Min | Lane | Title | Expected output |
| --- | --- | --- | --- | --- |
| Fri 2026-05-01 14:00 UTC | 45 | — | Confirm Operation Endgame hard anchors | Concrete progress documented for: Confirm Operation Endgame hard anchors. |
| Mon 2026-05-04 14:00 UTC | 60 | Operation Endgame album | Inventory existing album/app/podcast assets | Concrete progress documented for: Inventory existing album/app/podcast assets. |
| Tue 2026-05-05 14:00 UTC | 60 | Operation Endgame produc | Define first app launch readiness gate | Concrete progress documented for: Define first app launch readiness gate. |
| Wed 2026-05-06 14:00 UTC | 45 | — | Review first-cycle milestone sequence | Concrete progress documented for: Review first-cycle milestone sequence. |
| Thu 2026-05-07 14:00 UTC | 45 | Operation Endgame runway | Identify job-search/income calendar burden | Concrete progress documented for: Identify job-search/income calendar burden. |
| Fri 2026-05-08 14:00 UTC | 30 | — | Define timing-slip non-negotiables | Written list of what cannot be sacrificed if anchor dates or sequence timing slip. |
| Mon 2026-05-11 14:00 UTC | 30 | — | Document hard-anchor requirements | Written rules describing what must stay true for the hard anchor dates to remain credible. |
| Tue 2026-05-12 14:00 UTC | 60 | Operation Endgame produc | Complete Operation Endgame product platform development sprint — feature, fix, or integration | Concrete progress documented for: Complete Operation Endgame product platform development sprint — feature, fix, or inte |
| Wed 2026-05-13 14:00 UTC | 60 | Operation Endgame album | Complete recording session and advance Operation Endgame album release engine toward release | Concrete progress documented for: Complete recording session and advance Operation Endgame album release engine toward r |
| Thu 2026-05-14 14:00 UTC | 60 | Operation Endgame media | Record next Operation Endgame media narrative pipeline episode | Concrete progress documented for: Record next Operation Endgame media narrative pipeline episode. |
| Fri 2026-05-15 14:00 UTC | 60 | Operation Endgame brand | Advance Operation Endgame brand and operations system partnerships and positioning — outreach and relationship progress | Concrete progress documented for: Advance Operation Endgame brand and operations system partnerships and positioning — o |
| Mon 2026-05-18 14:00 UTC | 60 | Operation Endgame runway | Advance Operation Endgame runway bridge revenue pipeline — outreach, follow-ups, and deal progress | Concrete progress documented for: Advance Operation Endgame runway bridge revenue pipeline — outreach, follow-ups, and d |
| Tue 2026-05-19 14:00 UTC | 60 | Operation Endgame brand | Review Operation Endgame brand and operations system market presence and identify next visibility action | Concrete progress documented for: Review Operation Endgame brand and operations system market presence and identify next |
| Wed 2026-05-20 14:00 UTC | 60 | Operation Endgame media | Edit and publish latest Operation Endgame media narrative pipeline episode | Concrete progress documented for: Edit and publish latest Operation Endgame media narrative pipeline episode. |
| Thu 2026-05-21 14:00 UTC | 60 | Operation Endgame album | Review and finalize Operation Endgame album release engine mastering, mix, and artwork assets | Concrete progress documented for: Review and finalize Operation Endgame album release engine mastering, mix, and artwork |
| Fri 2026-05-22 14:00 UTC | 60 | Operation Endgame produc | Test and validate Operation Endgame product platform user flow, onboarding, and checkout path | Concrete progress documented for: Test and validate Operation Endgame product platform user flow, onboarding, and checko |
| Mon 2026-05-25 14:00 UTC | 60 | Operation Endgame runway | Review and update Operation Endgame runway bridge offer definition and pricing | Concrete progress documented for: Review and update Operation Endgame runway bridge offer definition and pricing. |
| Mon 2026-06-01 14:00 UTC | 60 | Operation Endgame runway | Evaluate Operation Endgame runway bridge income progress and identify next high-leverage action | Concrete progress documented for: Evaluate Operation Endgame runway bridge income progress and identify next high-levera |
| Tue 2026-06-02 14:00 UTC | 60 | Operation Endgame brand | Advance Operation Endgame brand and operations system partnerships and positioning — outreach and relationship progress | Concrete progress documented for: Advance Operation Endgame brand and operations system partnerships and positioning — o |
| Wed 2026-06-03 14:00 UTC | 60 | Operation Endgame media | Plan next Operation Endgame media narrative pipeline content: outline topics and production structure | Concrete progress documented for: Plan next Operation Endgame media narrative pipeline content: outline topics and produ |
| Thu 2026-06-04 14:00 UTC | 60 | Operation Endgame album | Advance Operation Endgame album release engine distribution setup, pre-save campaign, and promotion | Concrete progress documented for: Advance Operation Endgame album release engine distribution setup, pre-save campaign, |
| Fri 2026-06-05 14:00 UTC | 60 | Operation Endgame produc | Review Operation Endgame product platform beta feedback and prioritize next development cycle | Concrete progress documented for: Review Operation Endgame product platform beta feedback and prioritize next developmen |
| Mon 2026-06-08 14:00 UTC | 60 | Operation Endgame capita | Capital path defined | Concrete progress documented for: Capital path defined. |
| Tue 2026-06-09 14:00 UTC | 60 | Operation Endgame brand | Repositioning complete | Concrete progress documented for: Repositioning complete. |

## Per-block detail

### Block 1: Confirm Operation Endgame hard anchors

Start: Fri 2026-05-01 14:00 UTC

End: Fri 2026-05-01 14:45 UTC

Duration: 45 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: —

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Confirm Operation Endgame hard anchors.

Miss consequence: Anchor drift weakens every downstream lane sequence.

### Block 2: Inventory existing album/app/podcast assets

Start: Mon 2026-05-04 14:00 UTC

End: Mon 2026-05-04 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: Operation Endgame album release engine

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Inventory existing album/app/podcast assets.

Miss consequence: Without asset inventory, first-cycle sequencing and readiness gates stay fuzzy.

### Block 3: Define first app launch readiness gate

Start: Tue 2026-05-05 14:00 UTC

End: Tue 2026-05-05 15:00 UTC

Duration: 60 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: Operation Endgame product platform

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Define first app launch readiness gate.

Miss consequence: App lane can drift into pseudo-progress without a concrete first readiness gate.

### Block 4: Review first-cycle milestone sequence

Start: Wed 2026-05-06 14:00 UTC

End: Wed 2026-05-06 14:45 UTC

Duration: 45 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: —

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Review first-cycle milestone sequence.

Miss consequence: Sequence ambiguity increases schedule churn before execution begins.

### Block 5: Identify job-search/income calendar burden

Start: Thu 2026-05-07 14:00 UTC

End: Thu 2026-05-07 14:45 UTC

Duration: 45 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: Operation Endgame runway bridge

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Identify job-search/income calendar burden.

Miss consequence: Runway pressure can silently consume the master calendar if it is not made explicit.

### Block 6: Define timing-slip non-negotiables

Start: Fri 2026-05-08 14:00 UTC

End: Fri 2026-05-08 14:30 UTC

Duration: 30 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: —

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Written list of what cannot be sacrificed if anchor dates or sequence timing slip.

Miss consequence: Non-negotiables determine correction behavior under entropy and keep tactical pivots from erasing the mission.

Source question: What cannot be sacrificed if timing slips?

### Block 7: Document hard-anchor requirements

Start: Mon 2026-05-11 14:00 UTC

End: Mon 2026-05-11 14:30 UTC

Duration: 30 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type:

Flex:

Lane: —

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Written rules describing what must stay true for the hard anchor dates to remain credible.

Miss consequence: Hard anchors only help if the system knows what cannot slip before them.

Source question: What must stay true for the hard anchor dates to remain real?

### Block 8: Complete Operation Endgame product platform development sprint — feature, fix, or integration

Start: Tue 2026-05-12 14:00 UTC

End: Tue 2026-05-12 15:00 UTC

Duration: 60 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame product platform

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Complete Operation Endgame product platform development sprint — feature, fix, or integration.

Miss consequence: Consistent execution in Operation Endgame product platform supports launch readiness.

### Block 9: Complete recording session and advance Operation Endgame album release engine toward release

Start: Wed 2026-05-13 14:00 UTC

End: Wed 2026-05-13 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame album release engine

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Complete recording session and advance Operation Endgame album release engine toward release.

Miss consequence: Consistent execution in Operation Endgame album release engine supports launch readiness.

### Block 10: Record next Operation Endgame media narrative pipeline episode

Start: Thu 2026-05-14 14:00 UTC

End: Thu 2026-05-14 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame media narrative pipeline

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Record next Operation Endgame media narrative pipeline episode.

Miss consequence: Consistent execution in Operation Endgame media narrative pipeline supports launch readiness.

### Block 11: Advance Operation Endgame brand and operations system partnerships and positioning — outreach and relationship progress

Start: Fri 2026-05-15 14:00 UTC

End: Fri 2026-05-15 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame brand and operations system

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Advance Operation Endgame brand and operations system partnerships and positioning — outreach and relationship progress.

Miss consequence: Consistent execution in Operation Endgame brand and operations system supports launch readiness.

### Block 12: Advance Operation Endgame runway bridge revenue pipeline — outreach, follow-ups, and deal progress

Start: Mon 2026-05-18 14:00 UTC

End: Mon 2026-05-18 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame runway bridge

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Advance Operation Endgame runway bridge revenue pipeline — outreach, follow-ups, and deal progress.

Miss consequence: Consistent execution in Operation Endgame runway bridge supports launch readiness.

### Block 13: Review Operation Endgame brand and operations system market presence and identify next visibility action

Start: Tue 2026-05-19 14:00 UTC

End: Tue 2026-05-19 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame brand and operations system

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Review Operation Endgame brand and operations system market presence and identify next visibility action.

Miss consequence: Consistent execution in Operation Endgame brand and operations system supports launch readiness.

### Block 14: Edit and publish latest Operation Endgame media narrative pipeline episode

Start: Wed 2026-05-20 14:00 UTC

End: Wed 2026-05-20 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame media narrative pipeline

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Edit and publish latest Operation Endgame media narrative pipeline episode.

Miss consequence: Consistent execution in Operation Endgame media narrative pipeline supports launch readiness.

### Block 15: Review and finalize Operation Endgame album release engine mastering, mix, and artwork assets

Start: Thu 2026-05-21 14:00 UTC

End: Thu 2026-05-21 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame album release engine

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Review and finalize Operation Endgame album release engine mastering, mix, and artwork assets.

Miss consequence: Consistent execution in Operation Endgame album release engine supports launch readiness.

### Block 16: Test and validate Operation Endgame product platform user flow, onboarding, and checkout path

Start: Fri 2026-05-22 14:00 UTC

End: Fri 2026-05-22 15:00 UTC

Duration: 60 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame product platform

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Test and validate Operation Endgame product platform user flow, onboarding, and checkout path.

Miss consequence: Consistent execution in Operation Endgame product platform supports launch readiness.

### Block 17: Review and update Operation Endgame runway bridge offer definition and pricing

Start: Mon 2026-05-25 14:00 UTC

End: Mon 2026-05-25 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame runway bridge

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Review and update Operation Endgame runway bridge offer definition and pricing.

Miss consequence: Consistent execution in Operation Endgame runway bridge supports launch readiness.

### Block 18: Evaluate Operation Endgame runway bridge income progress and identify next high-leverage action

Start: Mon 2026-06-01 14:00 UTC

End: Mon 2026-06-01 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame runway bridge

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Evaluate Operation Endgame runway bridge income progress and identify next high-leverage action.

Miss consequence: Consistent execution in Operation Endgame runway bridge supports launch readiness.

### Block 19: Advance Operation Endgame brand and operations system partnerships and positioning — outreach and relationship progress

Start: Tue 2026-06-02 14:00 UTC

End: Tue 2026-06-02 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame brand and operations system

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Advance Operation Endgame brand and operations system partnerships and positioning — outreach and relationship progress.

Miss consequence: Consistent execution in Operation Endgame brand and operations system supports launch readiness.

### Block 20: Plan next Operation Endgame media narrative pipeline content: outline topics and production structure

Start: Wed 2026-06-03 14:00 UTC

End: Wed 2026-06-03 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame media narrative pipeline

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Plan next Operation Endgame media narrative pipeline content: outline topics and production structure.

Miss consequence: Consistent execution in Operation Endgame media narrative pipeline supports launch readiness.

### Block 21: Advance Operation Endgame album release engine distribution setup, pre-save campaign, and promotion

Start: Thu 2026-06-04 14:00 UTC

End: Thu 2026-06-04 15:00 UTC

Duration: 60 min

Domain: CREATION

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame album release engine

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Advance Operation Endgame album release engine distribution setup, pre-save campaign, and promotion.

Miss consequence: Consistent execution in Operation Endgame album release engine supports launch readiness.

### Block 22: Review Operation Endgame product platform beta feedback and prioritize next development cycle

Start: Fri 2026-06-05 14:00 UTC

End: Fri 2026-06-05 15:00 UTC

Duration: 60 min

Domain: FOCUS

Block type: master_plan_readiness

Milestone type: checkpoint

Flex:

Lane: Operation Endgame product platform

Status: accepted

Source: master_plan_first_cycle

Placement basis: first_cycle_readiness

Expected output: Concrete progress documented for: Review Operation Endgame product platform beta feedback and prioritize next development cycle.

Miss consequence: Consistent execution in Operation Endgame product platform supports launch readiness.

### Block 23: Capital path defined

Start: Mon 2026-06-08 14:00 UTC

End: Mon 2026-06-08 15:00 UTC

Duration: 60 min

Domain: FOCUS

Block type: master_plan_milestone

Milestone type: checkpoint

Flex:

Lane: Operation Endgame capital stack

Status: accepted

Source: master_plan_first_cycle

Placement basis: milestone_priority

Expected output: Concrete progress documented for: Capital path defined.

Miss consequence: Capital timing stays ambiguous and blocks downstream expansion.

Lineage: Capital path defined

### Block 24: Repositioning complete

Start: Tue 2026-06-09 14:00 UTC

End: Tue 2026-06-09 15:00 UTC

Duration: 60 min

Domain: RESOURCES

Block type: master_plan_milestone

Milestone type: checkpoint

Flex:

Lane: Operation Endgame brand and operations system

Status: accepted

Source: master_plan_first_cycle

Placement basis: milestone_priority

Expected output: Concrete progress documented for: Repositioning complete.

Miss consequence: Missing this checkpoint weakens downstream launch sequencing.

Lineage: Repositioning complete

# 5. Cycle (30-day rolling window)

Day-by-day planned vs completed minutes for the active cycle.

| Date | Planned | Completed | Rate | Drift | Streak |
| --- | --- | --- | --- | --- | --- |
| 2026-05-01 | 45 | 0 | 0% | off-track | miss |
| 2026-05-02 | 0 | 0 | 0% | off-track | miss |
| 2026-05-03 | 0 | 0 | 0% | off-track | miss |
| 2026-05-04 | 60 | 0 | 0% | off-track | miss |
| 2026-05-05 | 60 | 0 | 0% | off-track | miss |
| 2026-05-06 | 45 | 0 | 0% | off-track | miss |
| 2026-05-07 | 45 | 0 | 0% | off-track | miss |
| 2026-05-08 | 30 | 0 | 0% | off-track | miss |
| 2026-05-09 | 0 | 0 | 0% | off-track | miss |
| 2026-05-10 | 0 | 0 | 0% | off-track | miss |
| 2026-05-11 | 30 | 0 | 0% | off-track | miss |
| 2026-05-12 | 60 | 0 | 0% | off-track | miss |
| 2026-05-13 | 60 | 0 | 0% | off-track | miss |
| 2026-05-14 | 60 | 0 | 0% | off-track | miss |
| 2026-05-15 | 60 | 0 | 0% | off-track | miss |
| 2026-05-16 | 0 | 0 | 0% | off-track | miss |
| 2026-05-17 | 0 | 0 | 0% | off-track | miss |
| 2026-05-18 | 60 | 0 | 0% | off-track | miss |
| 2026-05-19 | 60 | 0 | 0% | off-track | miss |
| 2026-05-20 | 60 | 0 | 0% | off-track | miss |
| 2026-05-21 | 60 | 0 | 0% | off-track | miss |
| 2026-05-22 | 60 | 0 | 0% | off-track | miss |
| 2026-05-23 | 0 | 0 | 0% | off-track | miss |
| 2026-05-24 | 0 | 0 | 0% | off-track | miss |
| 2026-05-25 | 60 | 0 | 0% | off-track | miss |
| 2026-05-26 | 0 | 0 | 0% | off-track | miss |
| 2026-05-27 | 0 | 0 | 0% | off-track | miss |
| 2026-05-28 | 0 | 0 | 0% | off-track | miss |
| 2026-05-29 | 0 | 0 | 0% | off-track | miss |
| 2026-05-30 | 0 | 0 | 0% | off-track | miss |

# 6. Evaluation worksheet

Use this section to record your assessment of the plan above. Each prompt is followed by blank lines for handwritten or typed notes.

Does the north-star outcome match what you actually want?

Is the outcome target falsifiable? Is the success standard concrete enough to know when you've hit it?

Are the right lanes activated?

Should any inactive lane be activated? Should any active lane be paused? Is anything missing?

Are the milestone dates realistic?

Look at the 39 milestones across 5 years. Flag any whose target date feels wrong (too aggressive, too lax, mis-ordered).

Are the next 24 scheduled blocks the right next moves?

For the May-1 → June-9 window: does the sequence build toward the right milestones? Anything missing? Anything filler?

Is the time load realistic?

22.3 hours over 40 days ≈ 33 min/day. Is that the right intensity for this horizon?

Is the FOCUS / CREATION / RESOURCES mix right?

Current split: FOCUS 9, RESOURCES 8, CREATION 7. Should it be tilted differently?

Are the four no-lane blocks a problem?

4 of 24 blocks have no lane assignment. Should they be assigned, or are they legitimately cross-cutting?

Capital stack has only 1 block. Is that under-served?

Compare to album / product / runway / brand-ops (4 each) and media (3). One block for capital — intentional or a gap?

Does the plan-quality score (20, BALANCED policy) feel right?

If you'd describe this plan in one word, is 'BALANCED' the right word? Why is the score only 20?

What would you change?

Free-form: anything Jericho got wrong, anything it surfaced that you hadn't noticed.